PRODUCT & EXPERIENCE AUDIT

Maestro Frontend

UI/UX evaluation, implemented fixes, design-system direction, and staging release readiness

24 July 2026 · Branch: staging

Executive outcome. The central session experience now supports chat and terminal side by side, communicates execution progress in plain language, preserves a focused mobile layout, and presents a clear final summary when work ends.

1. Executive assessment

Maestro has broad capability and a distinctive orchestration model, but its frontend has grown through many parallel feature tracks. The result is strong functional depth with inconsistent interaction patterns, overlapping CSS systems, and a center workspace that previously forced users to choose between conversational context and raw terminal evidence.

This release addresses the highest-impact workflow break without destabilizing the wider application. The recommended next phase is consolidation: one token system, one primitive library, documented responsive behavior, and measurable accessibility and performance gates.

2. What changed in staging

Area

Implemented change

User impact

Session workspace

Chat / Together / Terminal modes; Together is the desktop default and the choice persists.

Conversation and terminal evidence stay visible at the same time.

Task progress

Internal states translated into Starting, In progress, Completed, Needs attention, Stopped, and Ready.

Users understand what is happening without backend vocabulary.

Completion

Final-summary card with outcome, last assistant message, and recorded-step count.

Every run ends with a visible, scannable conclusion.

Responsive fit

Split mode removed below 900 px; header, feed, composer, and controls tightened below 520 px.

Small screens remain usable instead of compressing two complex panes.

Accessibility

Tab semantics, selected state, progress labels, completion region, and reduced motion retained.

Clearer keyboard and assistive-technology state.

MAESTRO / FRONTEND PRODUCT AUDIT

3. UX findings and priority

Priority

Finding

Recommendation

P0 — fixed

Chat overlaid the terminal, creating constant context switching.

Ship Together mode and measure adoption.

P0 — fixed

Completion lacked a clear plain-language closing state.

Reuse the final-summary pattern across task and team views.

P1

Global CSS is distributed across many large files with repeated overrides and specificity escalation.

Migrate by component to layered tokens, primitives, and locally owned styles.

P1

Production CSS reports malformed selectors for Git’s untracked-file “?” state.

Use a data attribute such as data-status="untracked".

P1

Main, Monaco, and Excalidraw bundles are very large; default build heap is insufficient.

Route-level lazy loading, explicit vendor chunking, and editor-on-demand loading.

P2

Toolbars and icon actions lack one touch-target and labeling contract.

Adopt an IconButton primitive with tooltip, aria-label, and 40–44 px targets.

P2

Microcopy mixes internal terminology, symbols, and product language.

Create a content-design glossary and status mapping.

4. Recommended design system

Recommendation. Build a Maestro Design System: product-owned semantic tokens and accessible React primitives, using Radix UI primitives where complex behavior is needed. Keep Hanken Grotesk for interface text, JetBrains Mono for terminal metadata, and Newsreader only for deliberate editorial moments.

Foundation

•	
      Semantic tokens for canvas, surface, text, border, focus, status, agent identity, and terminal chrome in light and dark modes.

•	
      A 4 px spacing grid, named density modes, 8/12/16 px radii, three elevations, and 44 px mobile touch targets.

•	
      Typography roles: display, page title, section title, body, label, caption, code, and terminal metadata.

•	
      Motion tokens from 120–240 ms with a first-class reduced-motion mode.

Core components

Button, IconButton, SegmentedControl, Tabs, TextField, Composer, Select, Menu, Tooltip, Dialog, Drawer, Toast, StatusBadge, ProgressTimeline, CompletionSummary, EmptyState, ErrorState, SplitPane, and TerminalFrame. Each must document states, keyboard behavior, responsive behavior, and content rules.

Why this approach

Radix provides proven interaction behavior without imposing a visual brand. A Maestro-owned semantic layer fits the current React/CSS architecture and keeps the product distinctive while making it predictable and accessible.

MAESTRO / FRONTEND PRODUCT AUDIT

5. Validation and release readiness

Check

Result

Notes

Focused unit tests

PASS

SessionActivityPanel: 5 tests passed.

TypeScript

PASS

tsc project build completed.

Production bundle

PASS

Vite built 7,224 modules with a 4 GB heap.

Diff hygiene

PASS

UI work isolated; pre-existing Tailnet Vite change preserved.

Known warnings

FOLLOW-UP

Malformed Git CSS selector and oversized chunks remain.

6. Next implementation sequence

Phase

Deliverable

Week 1

Extract semantic tokens and Button/IconButton/SegmentedControl; replace duplicate button rules in the session workspace.

Week 2

Standardize dialogs, menus, tooltips, focus behavior, and touch targets; run keyboard and screen-reader journeys.

Week 3

Standardize task/session status language and completion summaries across dashboards, lists, and overlays.

Week 4

Split heavy routes and editor vendors; add bundle budgets, visual regression snapshots, and accessibility checks to CI.

7. Premium acceptance criteria

•	
      A new user can launch an agent, understand its state, inspect raw evidence, and identify completion without documentation.

•	
      Every interactive element is keyboard reachable, visibly focused, and exposes an accessible name and state.

•	
      Layouts remain usable at 360, 768, 1024, 1440, and 1920 px without clipping or page-level horizontal scrolling.

•	
      No primary action depends on color alone; loading, error, empty, offline, and completed states are explicitly designed.

•	
      The initial route meets an agreed bundle budget and expensive editors load only when requested.

•	
      Tokens and primitives are documented in Storybook with interaction, accessibility, and visual-regression tests.

8. Changed files

•	
      maestro-ui/src/components/app/AppWorkspace.tsx

•	
      maestro-ui/src/components/maestro/SessionActivityPanel.tsx

•	
      maestro-ui/src/styles-maestro-redesign.css

•	
      maestro-ui/src/components/Icon.tsx

•	
      maestro-ui/src/__tests__/SessionActivityPanel.test.tsx

Release note. Sessions now open in a side-by-side conversation and terminal view on desktop. Progress uses plain language, and completed runs end with a clear final summary. Mobile keeps a focused single-pane experience.

Maestro frontend audit · Staging implementation review